## Slide 1: A Spiral model of software Development and enhancement
Author: Barry w boehm, TRW Defense systems Group
Presenter: Kevin Kuo

## Slide 2: Agenda
S/W Process VS S/W Methodology
Existing Process Models
Features
Model
Rounds
Evaluation
Questions/Comments

## Slide 3: Software Process model vs. Software methodology
Process Model
  Don’t specify how to do things but outline the types of things that must be done
  “Provide guidance on the order in which a project should carry out its major tasks
Methodology
  Specific way of conducting a software project
  “Primary focus is on how to navigate through each phase and how to represent phase products

## Slide 4: Existing Process Models
Code and Fix
Stagewise
Waterfall
Evolutionary development model
Transform model
Notes: Code and Fix
  Procedure
    Write some code
    Fix the problems in Code
  Results
    Poorly structured code
    Expensive to fix
Stagewise
  S/W developed in successive stages
Waterfall
  Feedback loops between stages to minimize expensive rework
  Prototyping
  Difficulties
    Elaborate documents as completion criteria
  Preferred software process model for acquisition
Evolutionary development model
  Rapid initial operational basis for determining subsequent product improvements
  Difficult to distinguish from code and fix model
Transform model
  Assumes existence of a capability to automatically convert a formal specification

## Slide 5: Spiral model features
Fosters development that are not necessarily uniform, exhaustive, or formal
  Defer elaboration of low risk tasks
Prototyping = risk reduction
Prefers re-works in earlier stages as opposed to costly re-works in later stages
Emphasis on risk management and risk reduction strategies

## Slide 6: Spiral model
Notes: Radial dimension  cumulative cost
Angular dimension  progress of each spiral
Determine objectives, alternatives, and constraints
  ID objectives (performance, functionality, scalability, etc.) , possible means of implementation (design analysis), and constraints (cost)
Evaluate alternatives and ID/resolve risks
Develop/verify next level product
Plan next phases
Start of spiral
  Hypothesis that software product or service could improve by software changes
Termination of spiral
  Hypothesis is proven true when new software is delivered and fielded
  If product sucks and does not resolve original problem  bad

## Slide 7: Spiral process model - rounds
Round 0 – Feasibility Study
Round 1 – Concept of Operation (CONOP)
Round 2 – Top Level Requirements
…onwards
Notes: Round 0 – Feasibility study
  Produce a concept of operation and a basic life cycle plan for implementing the preferred alternative that emerged
  Very high level discussions/ideas
Round 1 – CONOP
  More than just planning
  Committed to setting up a prototype development environment
Round 2 – Top Level Requirements
Successive rounds

## Slide 8: Evaluation
Advantages | Disadvantages
Focuses attention on options that involve reuse of existing software (Model Based Engineering) | Flexibility (especially requirements) makes customer buy-off challenging with regard to contracting
Viable framework for integrated hardware/software system development | Relies heavy on risk-assessment expertise
 | May not be suitable for smaller teams because it requires a lot of overhead

## Slide 9
Questions/Comments