## Slide 1: A Spiral model of software Development and enhancement
Author: Barry w boehm, TRW Defense systems Group
Presenter: Kevin Kuo

## Slide 2: Agenda
Background
Issue
Existing Processes
Results
Analysis
  Advantages
  Disadvantages
Questions/Comments

## Slide 3: Software Process model vs. Software methodology
Process Model
  Don’t specify how to do things but outline the types of things that must be done
  “Provide guidance on t he order in which a project should carry out its major tasks
Methodology
  Specific way of conducting a software project
  “Primary focus is on how to navigate through each phase and how to represent phase products

## Slide 4: Existing Process Models
Code and Fix
Stagewise
Notes: Code and Fix
  Procedure
    Write some code
    Fix the problems in Code
  Results
    Poorly structured code
    Expensive to fix
Stagewise